Shifting to a NEW server CHECKLIST (Windows 2008)
- WITH REMOTE SUPPORT CONFIGURATION –

| (1) | ( | New server preparation: ( Download the NEW INSTALLATION CHECKLIST (Windows 2008) - WITH REMOTE SUPPORT CONFIGURATION. You have to fill both the NEW INSTALLATION CHECKLIST and Shifting to a NEW server CHECKLIST for moving. Any step in this checklist replaces the instructions in the STANDARD NEW INSTALLATION CHECKLIST |
| --- | --- | --- |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
| DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | Replace step in STANDARD INSTALLATION CHECKLIST with the step below (1) Re-configure router/firewall for port forwarding from router to the new NEOSYS server with temporary port i.e. 19581 > 19581 (SSH) (2) ( 4430 > 4430 (HTTPS – if external access via https might ever be needed) |
|  | ( | Ignore this step |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
| DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | Replace step in STANDARD INSTALLATION CHECKLIST with the step below (1)( Export certificate from old server using wizard and copy it to the new server. (2)( Import the certificate on the new server (Check techwiki on how to import/export certificates. Failure to do this will mean certificates need to be regenerated and all users will have to re-import the new certificate) (3)( In IIS, Default Web Site – click on Bindings in the right pane, click on add – select https, port 4430 and add the certificate from the drop down. (1) |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
| DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED |
|  | ( | Replace step in STANDARD INSTALLATION CHECKLIST with the step below COPY from OLD SERVER to NEW SERVER Chose a time to downtime users, preferably early in the morning since users will not have made any changes since backup last night. ( Close all processes using global.end; All NEOSYS processes must be shut down during copy ( Copy the entire D drive from the OLD server to NEW server ( Verify the copy is accurate by checking size, files and folders ( Instruct client IT to unplug the USB in the old server and connect it to the new server |
|  | ( | Replace step in STANDARD INSTALLATION CHECKLIST with the step below DISABLE OLD SYSTEM. IT IS HIGHLY CRITICAL THAT OLD SYSTEMS ARE DISABLED BEFORE USERS ARE GIVEN ACCESS TO NEW SYSTEMS ( Change global.end.temp to global .end ( Stop website on IIS ( Disable scheduled task to start up processes |
| DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | Ignore this step |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |
|  | ( | Ignore this step |
|  | ( | Ignore this step |
|  | ( | Replace step in STANDARD INSTALLATION CHECKLIST with the step below Re-configure SSH (On NEW SERVER - Change temporary SSH port number 19581 to 19580 (On OLD SERVER – Change SSH port number from 19580 to 19581 |
|  | ( | Replace step in STANDARD INSTALLATION CHECKLIST with the step below Instruct Client IT to switch server LAN IP nos and ensure port forwarding is accurate. You should have remote access to new server on 19580 and old server on temporary port 19581 ( Test remote login using URL and port 4430 if access from outside the office is required |
|  | ( | SEE STANDARD NEW INSTALLATION CHECKLIST |