NEW INSTALLATION CHECKLIST (Windows 2008)
- For New Installations on new server follow ALL STEPS in all Colors except the steps preceded by “ * ”
- For New Installation on Servers with existing installations e.g win3 follow Steps in Brown & Blue only
- For New databases on existing NEOSYS installations follow Steps in Blue only
	Main Database Code: _______________ / Test Database Code: _______________ / Within 8 letters / The client should be as recognisable as possible from the main database code / The test database code must end with the word TEST and it is not necessary that it must be recognisable The test database code must always be alphabetically after the main database at login / ZONEEDIT/NOIP URL:_______________.redirectme.com (dynamic IP client server) / _______________.support.neosys.com (static IP client server) / _______________.hosts.neosys.com (NEOSYS server) / Confirmed OK? Y N
	SERVER INSPECTION: Inspect the Server thoroughly: / Client Name: __________________________ Received Internal Authorisation to proceed? Y N OS Full Name: __________________________ Date of Installation: ________________________ Service Pack: __________________________ CPU Make/Model: __________________________ CPU Count in Task Manager: _________________ CPU Speed: __________________________ / Install Disk size: ________ Free: _________ Memory size: ______________________ / Local IP: __________________________ Static Public IP (if any): ____________________
	Prepare Server for installation ** DO NOT PROCEED IF YOU HAVE NO FOR ANY CHECK ITEM / Make sure you have changed the default password to a strong one / as per the guidelines YES / NO / Make sure that Windows is activated YES / NO / Make sure not connected to domain controller YES / NO / No services like IIS and no server roles are installed YES / NO / Installed with more than one partition (C: D:) YES / NO [Specify: _________] / Make sure the system has a static internal IP address YES / NO Additionally for physical servers: / Make sure that the boot sequence is correct (CD,HDD,USB) YES / NO / Away in a secure place and secure power cable YES / NO / ** DO NOT PROCEED IF YOU HAVE NO FOR ANY CHECK ITEM
	(1) Install all High Priority Windows updates from Microsoft and ignore optional ones (including IE8) (2) Repeat until it says no updates pending (3) Configure automatic Windows update for 3 AM
	Make all desktop icons visible (right click on desktop > Personalise > Change desktop icons and tick Computer, User Files, Network, Recycle Bin and Control Panel) / Change the name of the server to NEOSYS under System Properties / Rename Administrator to administrator (A should be in small caps) / Disable complex password settings under Local Security Policy (under Administrative Tools)
	Configure the Network Connection to only Internet Protocol Version 4 (TCP/IPv4) – un-tick the rest
	If moving to client-hosted server: / Configure Windows Firewall / Policy to block all ports except tcp 80, 443, 2500, 3389, 4430, 19580, 55000, 55001, 55002 and allow all UDP ports / * If moving to NEOSYS hosted server/New database on existing NEOSYS Installation: / Open a new port ________ to be used for HTTPS binding. / * If new database on existing NEOSYS Installation: / Open a new port ________ to be used for HTTPS binding.
DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED
	Create a folder NEOSYS in D drive (or any other drive besides C) and create a folder DOWNLOADS in it – all files you download now should be in downloads folder otherwise unless stated
	(1) In Tools > Folder Options > View – Tick Show hidden files and folders and Un-tick Hide extensions / (2) In D root (or whichever drive you plan to install NEOSYS), create a file called global.end.temp
	Check time zone and make sure it is set to the correct region of installation (GMT for NEOSYS servers/ Multinational clients)
	Check Control Panel→Regional and Language settings→Administrative and ensure that Current language for non-Unicode programs is set to the required language
	(1) Install Cygwin, select NANO, OPENSSH, WGET, EMAIL, WHOIS, DIFFUTILS & RSYNC. Reconfigure SSH port to listen on 19580 (Refer Techwiki), (2) start & check
	If moving to client-hosted server: / (1) Re-configure router/firewall for port forwarding from router to the NEOSYS server i.e. 19580 > 19580 (SSH) (2) 4430 > 4430 (HTTPS – if external access via https might ever be needed) / * If moving to NEOSYS hosted server: / Ensure that Client’s router/firewall is not blocking the port used for HTTPS.
	The URL to be setup is confirmed in the beginning of this checklist. / If moving to client-hosted server with dynamic IP: / Install Dynamic DNS update client (NOIP) on the server and setup the URL. / If static IP: / Setup the URL on NEOSYS DNS (Zoneedit)
	Confirm that you can connect to the server via ssh from outside via the dynamic or static domain name
DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED
	Under Control Panel > Programs & Features > Turn Windows Features on or off: (1) Install IIS/Application Server role and tick the option ASP / (2) Install Telnet client and tick
	Disable Autorun (all drives) – Run > gpedit.msc > Computer Configuration > Administrative Templates > Windows Components > Auto Play Policies > Turn off Autoplay should be enabled for All Drives
	Enable Audit Privilege Use – Control Panel > Administrative Tools > Local Security Policy > Local Policy > Audit Policy > Audit Privilege Use – Tick both Success and Failure
	Download and Install neosys.exe (http://www.neosys.com/support/neosys.exe) then neosys2.exe (http://www.neosys.com/support/neosys2.exe) to D:\NEOSYS or elsewhere avoiding C: drive if possible
	(1) Rename D drive name to NEOSYS (2) Create shortcuts for Computer Management, D drive, Scheduled Tasks and Command Prompt in the Quick Launch area
	In D:\NEOSYS create a shortcut called Maintenance to the adagency.bat or accounts.bat (for ACCOUNTS only installation) in the D:\NEOSYS\NEOSYS folder
	Start NEOSYS in maintenance mode, get the computer number and give it to NEOSYS staff. Once they give you the authorization number restart NEOSYS maintenance mode and enter the number. / Computer Number: _______________ Authorisation Number: __________________
	Restore the initial database BACKUP.ZIP file. In Maintenance mode, quit to next user [NEOSYS] then General Menu > Backup & Data Management > Restore
	Benchmarking tests – In NEOSYS maintenance mode press F5 and type: - FILESPEED: ______________________________________________ (min/avg/max for all tests) / - PROCSPEED: _______________________ - MEMSPEED: ________________________
	Check EMS Memory Configuration – in NEOSYS maintenance mode press F5 and type – WHO, press up arrow: / 64K Overflow Buffer 1 and 2 should start with an alphabet ( YES NO) (Refer Techwiki for Instructions on Installing EMS Magic and checking EMS Memory Configuration)
	Create two .cmd files in D:\NEOSYS – below replace the word DATABASECODE and TESTDATABASE CODE with the exact name of the database concerned and also replace x with the drive letter. / (1) Start DATABASECODE.cmd and (2) Start TESTDATABASECODE.cmd create the following: / x: / cd \NEOSYS \NEOSYS / Start NEOSYS.JS /system ADAGENCY /database DATABASECODE / Run the newly created .cmd files.
	If moving to client-hosted server: / Increase the task bar size to double the current one / * If moving to NEOSYS hosted server: / Create desktop shortcut icons for Maintenance / * If new database on existing NEOSYS Installation: / Create desktop shortcut icons Start DATABASECODE.cmd and Start TESTDATABASECODE.cmd / Align above shortcuts to the top right hand side. Change their icons to the NEOSYS icon which is available D:\NEOSYS\neosys.net\favicon.ico
	(1) Setup one scheduled task for 1 main process to start at 6 am (without highest privileges and run only when user is logged on) / (2) Right click and run the task to check if a process does start up
	Setup scheduled tasks to defragment C drive and D drive every Friday and Saturday respectively, at 4:00 am server time. / SSD disks MUST NOT be defragmented, to avoid wear and tear.
	(1) Configure any Anti-Virus to exclude NEOSYS *.ov and *.lk files and preferably the whole of D:\NEOSYS (2) No AV present
	In the IIS Default Web Site create a virtual directory called neosys linked to D:\NEOSYS\neosys.net
	Within the above neosys web site folder create a virtual directory called data linked to D:\NEOSYS\DATA
	In the IIS Default Web Site create another virtual directory called neosys.w3c linked to D:\NEOSYS\neosys.w3c (only if timesheets for mac is required)
	If external access via https might ever be needed – download and install selfssl.exe to create a certificate. Type the command in Selfssl - selfssl.exe /N:CN=hostname /K:1024 /V:9999 where hostname is clientname.redirectme.net or clientname.support.neosys.com or clientname.hosts.neosys.com as mentioned earlier / In IIS, under Default Website/client website – click on Bindings in the right pane, click on add – select https, port 4430 or the designated port number and add the certificate from the drop down.
	Edit the hosts file under c:\windows\system32\drivers\etc\ to delete the # sign next to 127.0.0.1 localhost
	On neosys support computers open https://hostname:4430/neosys and check login as NEOSYS and non NEOSYS user, if external access is required and is approved by management: Yes/No / Manager who approved: ___________________________
	On the server, open up http://localhost/neosys and check login as NEOSYS user / From Support > System Test – Test the Web server loopback and NEOSYS application loopback with the option 100 from the Number of times to repeat. / Web server loopback: __________________ (min/avg/max) / NEOSYS application loopback: __________________ (min/avg/max)
	On a user's computer, open up http://serveripno/neosys and check login as non-NEOSYS user / Access the URL for Support > System Test on the user's computer – Test the Web server loop back and NEOSYS application loopback with the option 100 from the number of times to repeat. / Web server loopback: __________________ (min/avg/max) / NEOSYS application loopback: __________________ (min/avg/max)
	To allow file uploads – create a folder IMAGES under D:\NEOSYS and within the NEOSYS website folder create a virtual directory called images linked to the IMAGES folder just created and give the authority to write / Under IIS, Default Website OR client website, neosys – click on Bindings / Add Script Map – Request path: *.dll / Executable: D:\NEOSYS\neosys.net\NEOSYS\dll\upload.dll / Name: ISAPI / Check that you can upload files now
	In the System Configuration File: / Configure the system ID to be the same name as the database (or more recognisable) and put an asterisk mark / Configure the startup of additional processes (3 for main data and 1 for test data) and tick the main database with the option to backup. If you do not tick this, the automated backup at 1 am will not happen / Configure the automatic copy of main database to test database / Configure backup drive and alert email addresses in the System Configuration File / (make sure that there is at least 1 person from the client management [ ] and one person from client IT [ ] who receives the backup alert) / Set up SMTP Hostname and Port and send a test email from Maintenance to support@neosys.com / Configure URL/Web Address to access NEOSYS (in case of single database installations) / Set the Timezone (Refer to Techwiki)
	(1) Setup Monitoring from Nagios (2) Test if Nagios is getting updated
	Add the new client to the support homepage
	Refer Techwiki for Implementing NEOSYS
	Upload checklist to Dropbox folder “Checklists”
	Email a copy of the checklist to support inbox and cc admin@neosys.com