Shifting to a NEW server CHECKLIST (Windows 2008)
- WITH REMOTE SUPPORT CONFIGURATION –
	New server preparation: / Download the NEW INSTALLATION CHECKLIST (Windows 2008) - WITH REMOTE SUPPORT CONFIGURATION. You have to fill both the NEW INSTALLATION CHECKLIST and Shifting to a NEW server CHECKLIST for moving. Any step in this checklist replaces the instructions in the STANDARD NEW INSTALLATION CHECKLIST
	Server Inspection as per STANDARD NEW INSTALLATION CHECKLIST
*	Prepare new server for installation as per STANDARD NEW INSTALLATION CHECKLIST
*	Setup Windows Update as per STANDARD NEW INSTALLATION CHECKLIST
*	Do preliminary setups as per STANDARD NEW INSTALLATION CHECKLIST
*	Configure the Network Connection as per STANDARD NEW INSTALLATION CHECKLIST
	Configure Windows Firewall as per STANDARD NEW INSTALLATION CHECKLIST
DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED
	Create a folder NEOSYS and following steps as per STANDARD NEW INSTALLATION CHECKLIST
*	Set server time as per STANDARD NEW INSTALLATION CHECKLIST
*	Install CYGWIN etc. As per STANDARD NEW INSTALLATION CHECKLIST
	If moving to client-hosted server: / Ignore the port forwarding step in STANDARD INSTALLATION CHECKLIST and DO the step below / (1) Re-configure router/firewall for port forwarding from temporary port 19581 of the router to port 19580 of the new NEOSYS server i.e. 19581 > 19580 (SSH) / (2) 4430 > 4430 (HTTPS – if external access via https might ever be needed) / If moving to NEOSYS hosted server: / Ensure that Client’s router/firewall is not blocking the port used for HTTPS.
	If moving to client-hosted server: / Ignore the step of Setting up the URL on NEOSYS DNS as per STANDARD NEW INSTALLATION CHECKLIST. / If moving to NEOSYS hosted server: / DO the step of Setting up the URL on NEOSYS DNS as per STANDARD NEW INSTALLATION CHECKLIST.
	Test SSH connectivity as per STANDARD NEW INSTALLATION CHECKLIST
DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED
*	Install Windows features as per STANDARD NEW INSTALLATION CHECKLIST
*	Disable autorun as per STANDARD NEW INSTALLATION CHECKLIST
*	Enable Audit Privilege Use as per STANDARD NEW INSTALLATION CHECKLIST
	Download and Install neosys.exe as per STANDARD NEW INSTALLATION CHECKLIST
*	Create shortcuts and rename D drive as per STANDARD NEW INSTALLATION CHECKLIST
	Create Maintenance shortcut as per STANDARD NEW INSTALLATION CHECKLIST
	Start Maintenance mode and authorise as per STANDARD NEW INSTALLATION CHECKLIST
DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED
	Replace restoring of initial database step in STANDARD INSTALLATION CHECKLIST with the step below / COPY from OLD SERVER to NEW SERVER / Chose a time to downtime users, preferably early in the morning since users will not have made any changes since backup last night. / Close all processes using global.end; All NEOSYS processes must be shut down during copy / Restore the latest backup to the new installation / Create TEST dataset / * Instruct client IT to unplug the USB in the old server and connect it to the new server
	Replace setup of database codes step in STANDARD INSTALLATION CHECKLIST with the step below / DISABLE OLD SYSTEM. IT IS HIGHLY CRITICAL THAT OLD SYSTEMS ARE DISABLED BEFORE USERS ARE GIVEN ACCESS TO NEW SYSTEMS / Change global.end.temp to global.end / Stop website on IIS / Disable scheduled task to start up processes
DO NOT PROCEED UNLESS THE ABOVE ARE CONFIRMED TO HAVE BEEN COMPLETED
*	Configure any Anti-Virus as per STANDARD NEW INSTALLATION CHECKLIST
	Do Benchmark Test as per STANDARD NEW INSTALLATION CHECKLIST
	Check EMS Memory Configuration as per STANDARD NEW INSTALLATION CHECKLIST
	Create the .cmd files as per STANDARD NEW INSTALLATION CHECKLIST
*	Create desktop shortcut icons as per STANDARD NEW INSTALLATION CHECKLIST
	Setup Scheduled Tasks as per STANDARD NEW INSTALLATION CHECKLIST
	Create client website as per STANDARD NEW INSTALLATION CHECKLIST
	Create virtual directory data as per STANDARD NEW INSTALLATION CHECKLIST
	Setting up HTTPS / If moving to client-hosted server: / Follow techwiki for setting up https on Win 2008 server / If moving to NEOSYS hosted server: / Follow techwiki for setting up multiple HTTPS web sites on NEOSYS hosted server
	Check access from server and user workstation as per STANDARD NEW INSTALLATION CHECKLIST
	Setup File upload as per STANDARD NEW INSTALLATION CHECKLIST
	Run System test for Web server loopback as per STANDARD NEW INSTALLATION CHECKLIST
	Run System test for NEOSYS APPLICATION loopback as per STANDARD NEW INSTALLATION CHECKLIST
	Set up the System Configuration File as per the STANDARD NEW INSTALLATION CHECKLIST
	If moving to client-hosted server with dynamic ip: / Start NEOSYS DDNS as per STANDARD NEW INSTALLATION CHECKLIST
*	Replace configuring backup email and USB step in STANDARD INSTALLATION CHECKLIST with the step below / Instruct Client IT to switch server LAN IP nos and ensure port forwarding is accurate. You should have remote access to new server on 19580 and old server on temporary port 19581 / Test remote login using URL and port 4430 if access from outside the office is required
	Setup Nagios as per STANDARD NEW INSTALLATION CHECKLIST
	If moving to NEOSYS-hosted server, add client to the support homepage
	Upload checklist to Dropbox folder “Checklists” and email of a copy of the checklist to support inbox
	Setup a reminder to switch off the old server one week after the final switch over to the new server if the old server is no longer required